Project Planning Phase

**Project Planning (Product Backlog, Sprint Planning, Stories, Story points)**

| Date | 29 October 2022 |
| --- | --- |
| Team ID | PNT2022TMID50324 |
| Project Name | Nutrition Assistant Application |
| Maximum Marks | 8 Marks |

# Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| **Sprint** | **Functional Requirement (Epic)** | **User Story Number** | **User Story / Task** | **Story Points** | **Priority** | **Team Members** |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Login | USN-1 | The user will login into the website and go through the products available on the website. | 20 | High | Suvetha P  Dhanalakshmi V  Gowri LakshmiR  Pavithra M  Vishnu Priya M |
| Sprint-2 | Registration | USN-2 | The user fill the Registration form. | 20 | High | Suvetha P  Dhanalakshmi V  Gowri Lakshmi R  Pavithra M  Vishnu Priya M |
| Sprint-3 | Calories | USN-3 | User select the food and the Calories will calculate. | 20 | High | Suvetha P  Dhanalakshmi V  Gowri Lakshmi R  Pavithra M  Vishnu Priya M |
| Sprint-4 | BMI | USN-4 | User give their height and weight after BMI will calculate. | 20 | High | Suvetha P  Dhanalakshmi V  Gowri Lakshmi R  Pavithra M  Vishnu Priya M |

**Project Tracker, Velocity & Burndown Chart: (4 Marks)**

| **Sprint** | **Total Story Points** | **Duration** | **Sprint Start Date** | **Sprint End Date (Planned)** | **Story Points**  **Completed (as on Planned End Date)** | **Sprint Release Date (Actual)** |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 24 Oct 2022 | 29 Oct 2022 | 20 | 29 Oct 2022 |
| Sprint-2 | 20 | 6 Days | 31 Oct 2022 | 05 Nov 2022 | 20 | 05 NOV 2022 |
| Sprint-3 | 20 | 6 Days | 07 Nov 2022 | 12 Nov 2022 | 20 | 12 NOV 2022 |
| Sprint-4 | 20 | 6 Days | 14 Nov 2022 | 19 Nov 2022 | 20 | 19 NOV 2022 |

**Velocity:**

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)



